# Week 8 implementation milestone — evidence pack

CPSC-69100 | HealthTech Innovation Labs | Instructor: Dr. Khaled Alzoubi

Status as of Thursday, October 15, 2026. This is a team review draft based on code and repeatable local tests. Each team member must verify their own contribution before submission. The exact Week 8 Blackboard deadline was not stated in the syllabus excerpt available to us; confirm it in Blackboard.

# 1. What works now

A local Docker stack starts the Next.js interface, FastAPI service, and Qdrant; all three services were healthy on the tested laptop.

Consent is recorded before microphone use. Speech audio is handled in memory; Whisper base transcribed a synthetic sentence. Users can edit the transcript before entity extraction.

A clinician explicitly approves or rejects extracted patient terms. Negated and family-history terms are excluded from the matching request.

Approved terms route to a background match and an inbox. The demo index contains three invented trials, never live trial IDs; a freshness gate blocks referral for these records.

The result view shows per-criterion labels, missing lab values, an enrollment-readiness ranking score, and evidence-linked transcript anchors. The score is not a clinical probability.

# 2. Verification results

| Check | Observed result | Meaning |
| --- | --- | --- |
| Frontend automated tests | 56 / 56 passed (9 suites) | UI unit tests pass; not a real-microphone test. |
| Backend automated tests | 157 / 159 passed, 1 skipped, 1 failed | The remaining failure is the unmet 95% NLP target; full suite was rerun. |
| Backend code coverage | 75% in the full run | Below any 95% coverage goal; not a safety measure. |
| Live text workflow | 1 relevant fictional match in 14.6 s | Consent → extraction → approval → asynchronous inbox passed once locally. |
| Live synthetic speech | Correct sample transcription in 6.8 s | In-memory generated speech, not a physical microphone or broad WER evaluation. |
| 100-transcript negation corpus | Precision 77.0%; recall 29.7%; F1 42.9% | The claimed ≥95% NLP target is NOT met. |

These numbers describe different measures. Passing 98% of unit tests does not mean 98% medical accuracy. The benchmark remains red by design until the actual model improves; no result has been relabeled to satisfy the target.

# 3. Comparison with existing approaches

| Reference | What it already does | OmniMatch classroom distinction |
| --- | --- | --- |
| AWS HealthScribe | Clinical transcription, confidence scores, preliminary notes, evidence mapping and human review. | A narrow research-routing workflow after consent and per-entity approval; it does not replace a clinical note. |
| Abridge | Enterprise ambient documentation and clinician-reviewed, evidence-linked notes. | Small local simulator with a trial inbox and blocked fictional referrals, not EHR integration. |
| ClinicalTrials.gov API v2 | Official structured study records for external retrieval. | When live mode is enabled, the app indexes records and checks status freshness before any routing. Demo mode uses fiction only. |

The distinction is a workflow choice, not a claim that no other product has these features. A practice worth adopting is continuous, stratified evaluation with clinician review, as described by Abridge; our tiny synthetic corpus is not enough for clinical claims.

# 4. Remaining work and risks

Raise negation recall and precision using a separate, independently labeled test set; correct the rules or consider a suitable open model, then rerun the same benchmark without changing the expected labels.

Test physical laptop microphone permission and speech quality in Chrome or Edge. The automated browser could not use a real microphone; generated speech validated only the backend audio path.

Fix dependency audit findings (45 reported by npm at install time), add production TLS, encryption at rest, secrets management and formal security review before any real-world use. No HIPAA or clinical compliance claim is supported.

Exercise more live study-status and referral cases, measure repeated runs under load, and test with diverse speakers and noise. Do not use PHI or contact trial sponsors from the classroom demo.

# 5. Week 8 team check-in and next steps

The syllabus identifies Week 8 as Implementation Milestone-1 (group check-in, 100 points). It lists the October 20 live demo in Week 9. Confirm the actual Week 8 submission deadline and required form in Blackboard. Use this evidence pack as source material; adapt the final report in your own words and confirm each person's work.

| Role in project plan | Before October 20 |
| --- | --- |
| Suhas — AI/AWS/matching | Rehearse local startup, speech result, matching explanation and the honest NLP limitation. |
| Rosie — backend/security | Review endpoint/access claims, audit trail and outstanding security risks; verify her own implemented work. |
| Venkata — frontend | Rehearse consent, transcript correction, approval and inbox navigation; verify his own implemented work. |

# Sources reviewed (APA-style links)

Amazon Web Services. (n.d.). AWS HealthScribe — AWS AI Service Cards. https://docs.aws.amazon.com/ai/responsible-ai/aws-healthscribe/overview.html

Abridge. (n.d.). Pioneering the science of AI evaluation. https://www.abridge.com/ai/science-ai-evaluation

National Library of Medicine. (n.d.). ClinicalTrials.gov Data API. https://clinicaltrials.gov/data-api/api

OmniMatch local test run. (2026, October 15). Docker, pytest, Jest, and synthetic smoke-test logs (this repository; not externally published).