# Suhas Reddy Kotla Week 7 Individual Journal Update

Student Name: Suhas Reddy Kotla

Role: Team Leader, AI and AWS Lead

Team Members: Suhas Reddy Kotla (Lead), Rosie Roy Barla, Venkata Papaiah Thrinadha Nagamahesh Akula

Team Name: HealthTech Innovation Labs

Project Title: OmniMatch: Ambient AI Clinical Intelligence and Automated Trial-Routing Engine

Course: CPSC-69100: Computer Science Master's Project

Advisor: Dr. Khaled Alzoubi

Submission Date: October 11, 2026

### Advisor Note

Dear Dr. Alzoubi,

Please accept my Week 7 update on the AI and matching work assigned to me in our project plan.

### 1 Implementation accomplishments

My scheduled Week 5 to Week 7 task is the match engine and missing-variables logic, following my audio and extraction work. This week I initiated an AI-assisted review of that workflow in a separate working copy. The local backend run passed 155 of 157 tests. I checked the failed tests rather than treating the overall pass count as proof that the AI is accurate.

### 2 Incomplete tasks

The two remaining failures are NLP accuracy checks. Negation and entity-extraction recall was 27.8% on our 100 synthetic transcripts, below the plan's 95% target. The ensemble also scored below the simpler baseline. I plan to correct the common misses and retest before the Week 8 milestone. Whisper word-error rate, live Qdrant matching, and AWS deployment still need direct verification.

### 3 Comparison with existing work

TrialGPT already performs trial retrieval, criterion-level assessment, and ranking [1]. An AWS screening design also calls for evidence, uncertainty, and clinician review [2]. OmniMatch's current distinction is its workflow: consent before ambient capture, approval of each extracted entity, and matches delivered to an inbox after the visit. I would adopt TrialGPT's criterion-by-criterion evaluation practice, while keeping our claims limited to what our prototype has actually demonstrated.

### 4 Self evaluation

Rating: Satisfactory. The matching workflow is testable and most local API tests pass, but the NLP target has not been met. I would not rate my contribution Very Satisfactory until the remaining quality tests and a complete demonstration pass.

### 5 Areas of strength

I am making progress on connecting extraction to trial matching and on identifying measurable errors. The prototype uses synthetic data and retains clinician approval before matching.

### 6 Areas for improvement

I will separate missed clinical terms from incorrect negation decisions, fix the largest groups of errors, and run a held-out evaluation. I also need a measured audio-to-inbox demonstration rather than relying only on mocks.

### 7 Challenges

The rule-based vocabulary is limited. The local Docker and Qdrant services were unavailable during this test pass, so I could not verify the complete deployed workflow or the 60-second inbox target.

### 8 Instructor support

I would appreciate advice on whether to narrow the Week 8 demonstration to one disease area and how to present the unmet NLP target responsibly in the final report.

### References

[1] Q. Jin et al., 'Matching patients to clinical trials with large language models,' Nature Communications, vol. 15, art. 9074, 2024. doi: 10.1038/s41467-024-53081-z.

[2] S. Jain, R. Pathangi, P. Allam, and S. Basak, 'AI-powered clinical trial eligibility and safety using Amazon Bedrock AgentCore,' AWS Architecture Blog, Aug. 19, 2026. https://aws.amazon.com/blogs/architecture/ai-agents-for-clinical-trial-screening/